**Test Summary reports**

**Project Name:** Tutorials Ninja – HomePage Design and Navigation && Newsletter Subscription Functionality Testing.

**Prepared By:** Sourabh Kumar Mishra.

**Date:** 31/01/2025.

**Reviewed By:** Mr. Shiva Kumar.

**Version:** 1.0

**OS:** Window,ios and Android

**Approval:** Mr. Shiva Kumar.

#### **Introduction**

The testing of the Online Store demo version was conducted to validate the core features, including the **Homepage Design & Navigation** and **Newsletter Subscription**. The objective was to ensure that all major functionalities work as expected.

This test summary report details the testing activities conducted for the Tutorials Ninja Web Application during the period from 31/01/2025 to 01/02/2025.

The objectives of this report are:

* To provide an overview of the test case execution status.
* To provide an overview of the bug report status.
* To present a summary of the defects identified and their current status.
* To offer suggestions for the next phase of testing.

**Test Execution Summary**

| **Metric** | **Count** |
| --- | --- |
| **Total Test Case** | 39 |
| **Passed Test Case** | 27 |
| **Failed Test Case** | 12 |

#### **Test Results**

* **Homepage Design and Navigation**
  + **Test Cases Executed:** 23
  + **Passed:** 17
  + **Failed:** 6
  + **Blocked:** 0
* **Newsletter Subscription**
  + **Test Cases Executed:** 16
  + **Passed:** 10
  + **Failed:** 6
  + **Blocked:** 0

**Bug Summary**

| **Bug Severity** | **Count** |
| --- | --- |
| **Blocked** | 02 |
| **Critical** | 05 |
| **Major** | 09 |
| **Minor** | 03 |

#### **Conclusion and Recommendations**

* **Overall Status**: The overall feature set is **not ready for production release** due to critical issues with the homepage navigation and newsletter subscription.
* **Recommendations**:
  1. Prioritize fixing critical bugs.
  2. Perform regression testing after bug fixes.
  3. Ensure email functionalities are fully operational before release.